## Slide 1: Chapter 8: Project Quality Management
Information Technology Project Management, Ninth Edition
Note: See the text itself for full citations

## Slide 2: Learning Objectives (1 of 2)
Develop a justification for project quality management and its importance in achieving project success for information technology (IT) products and services
Define project quality management and understand how quality relates to various aspects of IT projects
Describe quality management planning and how quality and scope management are related
Discuss the importance of managing quality and quality assurance
Explain the main outputs of the quality control process

## Slide 3: Learning Objectives (2 of 2)
List and describe the tools and techniques for quality control, such as the Basic Tools of Quality, statistical sampling, Six Sigma, and testing
Summarize the contributions of noteworthy quality experts to modern quality management
Describe how leadership, the cost of quality, organizational influences, expectations, cultural differences, and maturity models relate to improving quality in IT projects
Discuss how software can assist in project quality management
Discuss considerations for agile/adaptive environments

## Slide 4: The Importance of Project Quality Management
Many people joke about the poor quality of IT products (see cars and computers joke)
  Most people simply accept poor quality
  Quality is very important

## Slide 5: What Went Wrong?
1981: small timing difference caused by a computer program change created a 1-in-67 chance that the space shuttle’s five onboard computers would not synchronize
  Error caused a launch abort
1986: two hospital patients died after receiving fatal doses of radiation from a Therac 25 machine
  Software problem caused the machine to ignore calibration data
Wells Fargo bank were forced to cease any business expansion until they proved they cleaned up their act
  Lost millions of dollars in docked pay
2018: Facebook data break

## Slide 6: What Is Project Quality Management? (1 of 3)
International Organization for Standardization (ISO) definition of quality
  “Totality of characteristics of an entity that bear on its ability to satisfy stated or implied needs” (ISO8042:1994)
  “The degree to which a set of inherent characteristics fulfils requirements” (ISO9000:2000)
Other definitions of quality
  Conformance to requirements
    Project’s processes and products meet written specifications
  Fitness for use
    Product can be used as it was intended

## Slide 7: What Is Project Quality Management? (2 of 3)
Project quality management ensures the project will satisfy the needs for which it was undertaken
Project quality management processes
  Planning quality management: identifying which quality standards are relevant to the project and how to satisfy them; a metric is a standard of measurement
  Managing quality: translating the quality management plan into executable quality activities
  Controlling quality: monitoring specific project results to ensure they comply with the relevant quality standards

## Slide 8: What Is Project Quality Management? (3 of 3)

## Slide 9: Planning Quality Management (1 of 2)
Implies the ability to anticipate situations and prepare actions to bring about the desired outcome
Defect prevention methods
  Selecting proper materials
  Training and indoctrinating people in quality
  Planning a process that ensures the appropriate outcome

## Slide 10: Planning Quality Management (2 of 2)
Scope aspects of IT projects
  Functionality: degree to which a system performs its intended function
  Features: system’s special characteristics that appeal to users
  System outputs: screens and reports the system generates
  Performance addresses: how well a product or service performs the customer’s intended use
  Reliability: ability of a product or service to perform as expected under normal conditions
  Maintainability: ease of performing maintenance on a product
All project stakeholders must work together to balance the quality, scope, time, and cost dimensions of the project
  Project managers are ultimately responsible for quality management on their projects

## Slide 11: Managing Quality
Quality assurance includes all the activities related to satisfying the relevant quality standards for a project
  Another goal is continuous quality improvement
  Kaizen is the Japanese word for improvement or change for the better
  Lean involves evaluating processes to maximize customer value while minimizing waste
  Benchmarking generates ideas for quality improvements by comparing specific project practices or product characteristics to those of other projects or products within or outside the performing organization
  A quality audit is a structured review of specific quality management activities that help identify lessons learned that could improve performance on current or future projects

## Slide 12: What Went Right?
Kanban uses five core properties
  Visual workflow
  Limit work-in-process
  Measure and manage flow
  Make process policies explicit
  Use models to recognize improvement opportunities
Application of Kanban is different for every team

## Slide 13: Controlling Quality
Main outputs of quality control
  Acceptance decisions
  Rework
  Process adjustments

## Slide 14: Tools and Techniques for Quality Control (1 of 9)
Basic tools of quality that help in performing quality control
  Cause-and-effect diagrams
  Control chart
  Checksheet
  Scatter diagram
  Histogram
  Pareto chart
  Flowcharts/run charts

## Slide 15: Tools and Techniques for Quality Control (2 of 9)

## Slide 16: Tools and Techniques for Quality Control (3 of 9)

## Slide 17: Tools and Techniques for Quality Control (4 of 9)

## Slide 18: Tools and Techniques for Quality Control (5 of 9)

## Slide 19: Tools and Techniques for Quality Control (6 of 9)

## Slide 20: Tools and Techniques for Quality Control (7 of 9)

## Slide 21: Tools and Techniques for Quality Control (8 of 9)

## Slide 22: Tools and Techniques for Quality Control (9 of 9)

## Slide 23: Statistical Sampling (1 of 2)
Choosing part of a population of interest for inspection
  Size of a sample depends on how representative you want the sample to be
  Sample size formula
    Sample size = .25 x (certainty factor/acceptable error)2

## Slide 24: Statistical Sampling (2 of 2)
Desired Certainty | Certainty Factor
95% | 1.960
90% | 1.645
80% | 1.281
Table 8-1 Commonly used certainty factors

## Slide 25: Six Sigma (1 of 2)
The Six Sigma Way authors, Peter Pande, Robert Neuman, and Roland Cavanagh, define Six Sigma
  A comprehensive and flexible system for achieving, sustaining, and maximizing business success. Six Sigma is uniquely driven by close understanding of customer needs, disciplined use of facts, data, and statistical analysis, and diligent attention to managing, improving, and reinventing business processes.”

## Slide 26: Six Sigma (2 of 2)
DMAIC is a systematic, closed-loop process for continued improvement that is scientific and fact based
  Define: define the problem/opportunity, process, and customer requirements
  Measure: define measures, then collect, compile, and display data
  Analyze: scrutinize process details to find improvement opportunities
  Improve: generate solutions and ideas for improving the problem
  Control: track and verify the stability of the improvements and the predictability of the solution

## Slide 27: How is Six Sigma Quality Control Unique?
Six Sigma principles that help organizations improve their competitiveness and bottom-line results
  Requires an organization-wide commitment
  Training follows the “belt” system
  Organizations have the ability and willingness to adopt contrary objectives, such as reducing errors and getting things done faster
  An operating philosophy that is customer focused and strives to drive out waste, raise levels of quality, and improve financial performance at breakthrough levels

## Slide 28: Six Sigma and Project Selection and Management
What makes a project a potential Six Sigma project?
  Must be a quality problem or gap between the current and desired performance
  Project should not have a clearly understood problem
  Solution should not be predetermined, and an optimal solution should not be apparent

## Slide 29: Six Sigma and Statistics (1 of 5)
Sigma means standard deviation
  Standard deviation measures how much variation exists in a distribution of data; a key factor in determining the acceptable number of defective units found in a population
  Six Sigma projects strive for no more than 3.4 defects per million opportunities

## Slide 30: Six Sigma and Statistics (2 of 5)
Six Sigma uses a conversion table
  Yield represents the number of units handled correctly through the process steps
  A defect is any instance where the product or service fails to meet customer requirements
    There can be several opportunities to have a defect
Six nines of quality is a measure of quality control equal to one fault in one million opportunities
  In the telecommunications industry, it means 99.9999 percent service availability or 30 seconds of down time a year

## Slide 31: Six Sigma and Statistics (3 of 5)

## Slide 32: Six Sigma and Statistics (4 of 5)
Specification Range (in ± Sigmas) | Percent of Population within Range | Defective Units per Billion
1 | 68.27 | 317,300,000
2 | 95.45 | 45,400,000
3 | 99.73 | 2,700,000
4 | 99.9937 | 63,000
5 | 99.999943 | 57
6 | 99.9999998 | 2
Table 8-2 Sigma and defective units

## Slide 33: Six Sigma and Statistics (5 of 5)
Sigma | Yield | Defects per Million Opportunities (DPMO)
1 | 31.0% | 690,000
2 | 69.2% | 308,000
3 | 93.3% | 66,800
4 | 99.4% | 6,210
5 | 99.97% | 230
6 | 99.99966% | 3.4
Table 8-3 Six Sigma conversion table

## Slide 34: Testing (1 of 4)
Many IT professionals think of testing as a stage that comes near the end of IT product development
  Testing needs to be done during almost every phase of the systems development life cycle, not just before the organization ships or hands over a product to the customer

## Slide 35: Testing (2 of 4)

## Slide 36: Testing (3 of 4)
Types of tests
  Unit testing tests each individual component (often a program) to ensure it is as defect-free as possible
  Integration testing occurs between unit and system testing to test functionally grouped components
  System testing tests the entire system as one entity
  User acceptance testing is an independent test performed by end users prior to accepting the delivered system

## Slide 37: Testing (4 of 4)
Testing alone is not enough
  Watts S. Humphrey, a renowned expert on software quality, defines a software defect as anything that must be changed before delivery of the program
Testing does not sufficiently prevent software defects
  The number of ways to test a complex system is huge
  Users will continue to invent new ways to use a system that its developers never considered
Humphrey suggests that people rethink the software development process to provide no potential defects when you enter system testing
  Developers must be responsible for providing error-free code at each stage of testing

## Slide 38: Modern Quality Management (1 of 4)
Modern quality management:
  Requires customer satisfaction
  Prefers prevention to inspection
  Recognizes management responsibility for quality
Noteworthy quality experts:
  Deming, Juran, Crosby, Ishikawa, Taguchi, and Feigenbaum

## Slide 39: Modern Quality Management (2 of 4)
Quality experts
  Deming was famous for his work in rebuilding Japan and his 14 Points for Management
  Juran wrote the Quality Control Handbook and ten steps to quality improvement
  Crosby wrote Quality is Free and suggested that organizations strive for zero defects
  Ishikawa developed the concepts of quality circles and pioneered the use of cause-and-effect diagrams
  Taguchi developed methods for optimizing the process of engineering experimentation
  Feigenbaum developed the concept of total quality control

## Slide 40: Modern Quality Management (3 of 4)
Malcolm Baldrige National Quality Award
  Originated in 1987 to recognize companies that have achieved a level of world-class competition through quality management
  Given by the President of the United States to U.S. businesses
  Three awards each year in different categories
    Manufacturing
    Service
    Small business
    Education and health care

## Slide 41: Modern Quality Management (4 of 4)
ISO standards
  ISO 9000: a three-part, continuous cycle of planning, controlling, and documenting quality in an organization
  Provide minimum requirements needed for an organization to meet its quality certification standards
  Help ensure that projects create products or services that meet customer needs and expectations

## Slide 42: Global Issues
In 2015,15 electric cars were introduced throughout the world
Driverless cars are also being tested
In March of 2018, a woman was killed by a self-driving car operated by an Uber driver

## Slide 43: Improving IT Project Quality
Suggestions for improving quality for IT projects
  Establish leadership that promotes quality
  Understand the cost of quality
  Provide a good workplace to enhance quality
  Work toward improving the organization’s overall maturity level in software development and project management

## Slide 44: Leadership
A large percentage of quality problems are associated with management, not technical issues
  Top management must take responsibility for creating, supporting, and promoting quality programs
Leadership provides an environment conducive to producing quality
  When every employee insists on producing high-quality products, then top management has done a good job of promoting the importance of quality

## Slide 45: The Cost of Quality (1 of 2)
Cost of conformance plus the cost of nonconformance
  Conformance means delivering products that meet requirements and fitness for use
  Cost of nonconformance means taking responsibility for failures or not meeting quality expectations

## Slide 46: The Cost of Quality (2 of 2)
Cost categories related to quality
  Prevention cost: cost of planning and executing a project so it is error-free or within an acceptable error range
  Appraisal cost: cost of evaluating processes and their outputs to ensure quality
  Internal failure cost: cost incurred to correct an identified defect before the customer receives the product
  External failure cost: cost that relates to all errors not detected and corrected before delivery to the customer
  Measurement and test equipment costs: capital cost of equipment used to perform prevention and appraisal activities

## Slide 47: Media Snapshot
Computer viruses and malware software have been a quality concern for years
  Consumers are now being warned that e-cigarettes can be bad for computers
  Anything can infect your computer if it can be inserted into a USB port
  Other consumer products like smart TVs can invade privacy

## Slide 48: The Impact of Organizational Influences, and Workplace Factors on Quality
Study by DeMarco and Lister showed that organizational issues had a much greater influence on programmer productivity than the technical environment or programming languages
  Programmer productivity varied by a factor of one to ten across organizations, but only by 21 percent within the same organization
  Study found no correlation between productivity and programming language, years of experience, or salary
  A dedicated workspace and a quiet work environment were key factors to improving programmer productivity

## Slide 49: Expectations and Cultural Differences in Quality
Project managers must understand and manage stakeholder expectations
  Expectations vary
    Organization’s culture
    Geographic regions

## Slide 50: Advice for Young Professionals
Managing expectations is a critical skill
  It’s important to understand other people’s expectations as well as your own
Too many people, including experienced project managers, make assumptions about expectations and get surprised when they do not match those of their stakeholders
  Never be afraid to ask what is expected of you

## Slide 51: Maturity Models (1 of 3)
Frameworks for helping organizations improve their processes and systems
  Software Quality Function Deployment Model focuses on defining user requirements and planning software projects
  Capability Maturity Model Integration is a process improvement approach that provides organizations with the essential elements of effective processes

## Slide 52: Maturity Models (2 of 3)
CMMI levels
  Incomplete
  Performed
  Managed
  Defined
  Quantitatively Managed
  Optimizing

## Slide 53: Maturity Models (3 of 3)
PMI released the Organizational Project Management Maturity Model (OPM3) in December 2003
  Model is based on market research surveys sent to more than 30,000 project management professionals and incorporates 180 best practices and more than 2,400 capabilities, outcomes, and key performance indicators
  Addresses standards for excellence in project, program, and portfolio management best practices and explains the capabilities necessary to achieve those best practices

## Slide 54: Best Practice
OPM3® example to illustrate a best practice, capability, outcome, and key performance indicator:
  Best practice: establish internal project management communities
  Capability: facilitate project management activities
  Outcome: establish local initiatives
  Key performance indicator: community addresses local issues

## Slide 55: Using Software to Assist in Project Quality Management
Software can be used to assist with tools and techniques
  Spreadsheet and charting software helps create diagrams
  Statistical software packages help perform statistical analysis
  Specialized software products help manage Six Sigma projects or create quality control charts

## Slide 56: Considerations For Agile/Adaptive Environments
Agile methods can be used on all types of projects, not just software development
  Several projects use a hybrid approach where some deliverables are created using more traditional approaches
Quality is a very broad topic, and it is only one of the ten project management knowledge areas
  Project managers must focus on defining how quality relates to their specific projects and ensure that those projects satisfy the needs for which they were undertaken

## Slide 57: Chapter Summary
Quality is a serious issue
  Project quality management includes planning quality management, performing quality assurance, and controlling quality
  Many tools and techniques are related to project quality management
  Many people made significant contributions to the development of modern quality management
  There is much room for improvement in IT project quality
  Several types of software are available to assist in project quality management